July 2020

|  | Florida ITS Architecture Support and Maintenance Project Draft SITSA Major Update Report Version 1.2 |
| --- | --- |

Document Version Control

| Author / Action | Submittal Date | Version No. |
| --- | --- | --- |
| Brummond / Draft Document | January 31, 2020 | 1.0 |
| Heise / QA/QC | February 9, 2020 | 1.0 |
| Heise / Revisions to Draft Document | April 3, 2020 | 1.1 |
| Heise / Final Document | July 22, 2020 | 1.2 |

Table of Contents

1.0	Introduction	4

2.0	Description of Changes	4

2.1	Stakeholders	5

2.2	Inventory Elements	9

2.3	Services	17

2.4	Projects	28

2.5	Agreements	32

2.6	Stakeholder Roles and Responsibilities	32

2.7	Standards and Specifications	47

2.8	Requirements	49

3.0	Report Summary	51

LIST OF TABLES

Table 1 Stakeholder Revisions	5

Table 2 Inventory Elements	9

Table 3 Original SITSA Services	17

Table 4 Revised or New Services	25

Table 5 Projects	28

Table 6 Agreements	32

Table 7 Roles and Responsibilities	32

Table 8 High-Level List of Standards in SITSA	48

Table 9 Sample Requirements List	49

# Introduction

This Statewide Intelligent Transportation System Architecture (SITSA) Major Update Report identifies the revisions incorporated into the SITSA reflecting the inputs of stakeholders as part of the Florida Intelligent Transportation Systems (ITS) Architecture Support and Maintenance Project. Information was gathered from stakeholders through an Initial Review Report and Meeting conducted on August 29, 2019, and a Stakeholder Workshop conducted on October 7, 2019.

The revisions to the SITSA include project implementations and plans, transportation and technology initiatives being pursued by stakeholders, and opportunities for architecture streamlining to improve the SITSA’s application and maintenance.

The purpose of this SITSA Major Update Report is to document revisions made to the SITSA to support Stakeholder review and to document the revisions made.

The Florida ITS Architecture Support and Maintenance Project includes the update of the SITSA and seven Regional Intelligent Transportation System Architectures (RITSA). The same review, information gathering, workshops, and architecture update processes were conducted for each of the architectures. The FDOT Architecture Team coordinated with the FDOT Project Manager or designee and each applicable District Transportation Systems Management and Operations (TSM&O) Program Engineer or designee for the RITSAs. The FDOT Architecture Team documented findings and recommended actions separately for the SITSA and the seven RITSAs. The outcome of the SITSA Stakeholder Workshop, along with the inputs from the SITSA Initial Review Meeting, identified the changes to the SITSA as part of its major update.

# Description of Changes

This section of the report captures the overall architecture changes based on analysis of the SITSA Initial Review Meeting and the Stakeholder Workshop. The changes below are grouped by architecture component. The information conveyed in the following sections addresses the changes made to the SITSA content. Additional changes are identified from further investigation and discussion with stakeholders during the update process. Disposition of recommended actions are in bold text.

Several plans and initiatives were reviewed with respect to the SITSA Update. In particular,

- STAMP Action Plan

- ITS Ten Year Cost Feasible Plan

- FDOT CAV Business Plan (2019)

- Florida Transportation Plan (FTP)

- Strategic Intermodal System (SIS) Policy Plan

- Traffic Incident Management (TIM) Plan (2019)

- Transportation Technology Strategic Plan

- Strategic Highway Safety Plan (SHSP)

- Planned Commercial Vehicle Operations (CVO) Strategic Plan

These documents provide high-level visions and plans and, while they did not provide detail to inform the SITSA Update, they did provide scoping and vision for the SITSA. Material on topics such as Connected and Automated Vehicle and related services, SunGuide Software Support, Advanced Traveler Information Systems, and Commercial Vehicle Information Systems and Networks (CVISN) show that the SITSA is positioned with those systems support in mind.

## Stakeholders

The stakeholder changes include name revisions, consolidation of stakeholders, and stakeholder removal to simplify the SITSA. The clear delineation of the statewide scope of the SITSA, as well as the focused scope of the Florida’s Turnpike Enterprise (FTE) RITSA, provided opportunity to move stakeholders to the FTE RITSA or an FDOT District RITSA which was more appropriate.

The stakeholder inputs gathered from the Initial Review Meeting and the Stakeholder Workshop, as well as other inputs gathered from numerous stakeholder interactions are provided in Table 1. In the table, the stakeholder is identified, the issue or recommended disposition is described, and the action taken by the FDOT Architecture Team is described.

Table 1 Stakeholder Revisions

| Stakeholder Name | Issue/Recommendation | Action Taken |
| --- | --- | --- |
| Amtrak | Amtrak should be addressed in the RITSAs. | Removed stakeholder. |
| Automotive OEM | New stakeholder with the addition of Connected and Automated Vehicle (CAV) services | Added stakeholder |
| CHEMTREC | HAZMAT operations no longer in the SITSA. | Removed stakeholder. |
| City and Local Agencies | Numerous stakeholders identified in the SITSA refer to the same general stakeholder groupings Identify Sheriff’s Departments and Fire and Emergency Management Services so they are accounted for with the appropriate organizations Stakeholder Groups should be consistent when identifying specific organizations in the grouping | Consolidate County, City, and Local stakeholder references as general groups by renaming existing stakeholders and adjusting descriptions. This affected stakeholders labeled with County, City or Local nomenclature. Stakeholder descriptions were revised to identify Police, Sheriff, Fire, and EMS. The County, City and Local stakeholders are identified in a general manner and not as groupings of specific counties, cities, or localities. This reduced the number of specific stakeholders identified in the SITSA that did not have an associated inventory element. |
| County School Districts | County School Districts belong in the RITSAs | Removed stakeholder. |
| CFX | Change description to “…currently has jurisdiction to operate and maintain toll roads in Orange, Seminole, Lake, and Osceola Counties.” | Description revised. |
| Escambia County | Escambia County’s elements are now covered in the FTE RITSA. | Removed stakeholder. |
| FDOT | The Statewide Express Lanes crosses District boundaries requiring an overarching stakeholder for its elements. | Stakeholder not added. Statewide Express Lanes mapped to FDOT CO. |
| FHWA | FHWA is not associated with CVIEW; change to FMCSA. | Removed FHWA stakeholder and associated FMCSA with CVIEW element. |
| Florida Department of Agriculture Division of Forestry | Florida Department of Agriculture Division of Forestry no longer has associated elements in the SITSA. | Removed stakeholder. |
| FDOT D3/City of Tallahassee | FDOT D3/City of Tallahassee is a Satellite TMC to the D3 RTMC in Chipley. | Revised stakeholder description. City of Tallahassee removed as a separately defined stakeholder. |
| FDOT Public Transit Office | Change “FDOT Public Transit Office to “Freight Logistics and Passenger Operations” and update the description. | Revised stakeholder name and description. |
| FDOT State Office of Information Services | FDOT State Office of Information Services no longer exists, change to “FDOT Transportation Technology” and update the description. | Revised stakeholder name and description. |
| FDOT State Public Information Office | Change “FDOT State Public Information Office” to “FDOT State Communication Office” and update the description. | Revised stakeholder name and description. |
| FDOT State Safety Office | The FDOT State Safety Office description requires revision. | Revised stakeholder description. |
| FDOT State Transportation Statistics | Change “FDOT State Transportation Statistics” to “Civil Integrated Management” and update the description. | Revised stakeholder name and description. |
| Florida Department of Community Affairs | Florida Department of Community Affairs no longer exists. | Removed stakeholder. |
| Florida Division of Emergency Management | Florida Division of Emergency Management no longer exists. | No action taken. FDEM exists. |
| Florida Port Authority | Change “Florida Port Authority” to ‘Florida Port Council”. | Revised stakeholder. |
| Florida Toll Authorities Group | Florida Toll Authorities stakeholder group should be covered in the FTE RITSA. | Removed stakeholder Group. |
| Florida’s Turnpike Enterprise | Revise description to address FTE facilities. | Revised stakeholder description. |
| Generic CAV Stakeholder | The addition of CAV elements and functionality into the SITSA requires a way to express the interfaces among CAV elements that may not be SITSA oriented but can be referenced by stakeholders at any level as they define their projects. CAV elements are needed to convey the interfaces required. | Added the Generic CAV Stakeholder to address CAV elements not yet defined at RITSA levels to support CAV project planning. |
| Indian River County Department of Public Works | Indian River County Department of Public Works no longer has associated elements in the SITSA. | Removed stakeholder. |
| Lee County | Lee County’s elements are now covered in the FTE RITSA. | Removed stakeholder. |
| Lee County DOT | Lee County DOT no longer has associated elements in the SITSA. | Removed stakeholder. |
| Local Venue Promoters | Local Venue Promoters belong in the RITSAs. | Removed stakeholder. |
| Martin County | Martin County’s elements are now covered in the FTE RITSA. | Removed stakeholder. |
| Miami-Dade County Public Works Department | Miami-Dade County Public Works Department’s elements are now covered in the FTE RITSA. | Removed stakeholder. |
| Osceola County Expressway Authority | Osceola County Expressway Authority’s elements are now covered in the FTE RITSA. | Removed stakeholder. |
| Private Transit Operators | Private Transit Operators belong in the RITSAs. | Removed stakeholder. |
| Private/Public Regional Medical Centers | Private/Public Regional Medical Centers belong in the RITSAs. | Removed stakeholder. |
| Sensitive Materials Carriers | HAZMAT operations does not belong in the SITSA. | Removed stakeholder. |
| St. Lucie County Public Works | St. Lucie County Public Works no longer has associated elements in the SITSA. | Removed stakeholder. |
| SunGuide Partners/ISP Vendor Team | SunGuide Partners/ISP Vendor Team no longer has associated elements in the SITSA. | Removed stakeholder. |
| Research and Data Analytics Organizations | Data analytics and research organizations are gathering data from statewide systems. | Added stakeholder. |
| Traveler Information Radio Network | Traveler Information Radio Network no longer has associated elements in the SITSA. | Removed stakeholder. |
| US Coast Guard | US Coast Guard should be addressed in the RITSAs | Removed stakeholder. |

## Inventory Elements

The inventory element changes include name revisions, new elements, and element removal to simplify the SITSA. The clear delineation of the statewide scope of the SITSA, as well as the focused scope of the Florida’s Turnpike Enterprise (FTE) RITSA, provided opportunity to move elements to the FTE RITSA or an FDOT District RITSA which was more appropriate.

The stakeholder inputs gathered from the Initial Review Meeting and the Stakeholder Workshop, as well as other inputs gathered from numerous stakeholder interactions are provided in Table 2. In the table, the elements are identified, the issue or recommended disposition is described, and the actions taken by the FDOT Architecture Team are described.

Table 2 Inventory Elements

| Element Name | Issue/Recommendation | Action Taken |
| --- | --- | --- |
| Amtrak Passenger Train Terminal | Amtrak should be addressed in the RITSAs. | Removed element. |
| Automotive OEM System | New element with the addition of Connected and Automated Vehicle (CAV) services | Added element. |
| CAV Authorizing Center | New element supporting the addition of Connected and Automated Vehicle (CAV) services. | Added element. |
| CAV Field Equipment | New element supporting the addition of Connected and Automated Vehicle (CAV) services. | Added element. |
| CAV Identifier Registry | New element supporting the addition of Connected and Automated Vehicle (CAV) services. | Added element. |
| CAV-ITS Map Update System | New element supporting the addition of Connected and Automated Vehicle (CAV) services. | Added element. |
| CHEMTREC | HAZMAT operations no longer in the SITSA. | Removed element. |
| County and City Public Information System | Element no longer has connections in the SITSA. | Removed element. |
| County and City PWD Vehicles | Element no longer has connections in the SITSA. | Removed element. |
| County and Local Asset Management Systems | Element no longer has connections in the SITSA. | Removed element. |
| County and Local Drawbridge Systems | Element no longer has connections in the SITSA. | Removed element. |
| County and Local Equipment Repair Facility | Element no longer has connections in the SITSA. | Removed element. |
| County and Local Field Equipment | Element no longer has connections in the SITSA. | Removed element. |
| County and Local Toll Customer Service Centers | Element no longer has connections in the SITSA. | Removed element. |
| County Fire EMS/Rescue Vehicles | Element no longer has connections in the SITSA. | Removed element. |
| County Sheriff’s Vehicles | Element no longer has connections in the SITSA. | Removed element. |
| CVO Pre-Pass Sites | Element name has changed to CVO Electronic Bypass Sites. | Discussed at Review Meeting. Revised element name. |
| Division of Forestry District Offices | Element no longer has connections in the SITSA. | Removed element. |
| E-Pass Service Center | Element is part of FTE RITSA. | Removed element. |
| Escambia County Bridge Toll Customer Service Center | Element is part of FTE RITSA. | Removed element. |
| FDHSMV CR FIRES Data Portal | Element name changed to FLHSMV Crash Data Portal. | Revised element name. |
| FDLE Headquarters | Element name changed to FDLE Headquarters Emergency Management System | Revised element name. |
| FDOT Asset Management Company | Element no longer has connections in the SITSA. | Removed element. |
| FDOT Bridge Management Inventory Data Suppliers | Element no longer has connections in the SITSA. | Removed element. |
| FDOT Central Office Public Information Office Systems | Element is not connected to any other element in the SITSA. | Discussed at Review Meeting. Removed element. |
| FDOT CV Parking Management System | Element name changed to Truck Parking Availability System (TPAS) | Revised element name. |
| FDOT District 1 Equipment Repair Facility | Element no longer has connections in the SITSA. | Removed element. |
| FDOT District 1 Public Information Office Systems | Element is not connected to any other element in the SITSA. | Discussed at Review Meeting. Removed element. |
| FDOT District 1 I-75 Traffic Satellite Center | Element name changed to FDOT I-75 Satellite Center. | Revised element name. |
| FDOT District 2 Equipment Repair Facility | Element no longer has connections in the SITSA. | Removed element. |
| FDOT District 2 Public Information Office Systems | Element is not connected to any other element in the SITSA. | Discussed at Review Meeting. Removed element. |
| FDOT District 3 Equipment Repair Facility | Element no longer has connections in the SITSA. | Removed element. |
| FDOT District 3 Pensacola RTMC | Element no longer exists. | Removed element. |
| FDOT District 3 Public Information Office Systems | Element is not connected to any other element in the SITSA. | Discussed at Review Meeting. Removed element. |
| FDOT District 4 Equipment Repair Facility | Element no longer has connections in the SITSA. | Removed element. |
| FDOT District 4 Public Information Office Systems | Element is not connected to any other element in the SITSA. | Discussed at Review Meeting. Removed element. |
| FDOT District 5 Equipment Repair Facility | Element no longer has connections in the SITSA. | Removed element. |
| FDOT District 5 Public Information Office Systems | Element is not connected to any other element in the SITSA. | Discussed at Review Meeting. Removed element. |
| FDOT District 5 RTMC | FHP is co-located with FDOT in the District 5 RTMC. The interfaces between FDOT and FHP need to be made visible in the SITSA. | Added a separate FHP Regional Dispatch element for the FHP system with interface defined to FDOT District 5 RTMC. |
| FDOT District 6 Equipment Repair Facility | Element no longer has connections in the SITSA. | Removed element. |
| FDOT District 6 Public Information Office Systems | Element is not connected to any other element in the SITSA. | Discussed at Review Meeting. Removed element. |
| FDOT District 7 Equipment Repair Facility | Element no longer has connections in the SITSA. | Removed element. |
| FDOT District 7 Public Information Office Systems | Element is not connected to any other element in the SITSA. | Discussed at Review Meeting. Removed element. |
| FDOT District CAV Field Equipment | New element supporting the addition of Connected and Automated Vehicle (CAV) services. | Added element. |
| FDOT District Transportation Management Centers using SunGuide | New element to simplify interfaces descriptions in the SITSA that apply to all SunGuide users. | Added element. |
| FDOT DIVAS | New element for the Data Integration and Video Aggregation System (DIVAS). | Added element. |
| FDOT MCCO | FDOT MCCO is no longer associated with Over Dimension Permit Systems | Removed element. |
| FDOT SCMS | New element supporting the addition of Connected and Automated Vehicle (CAV) services. | Added element. |
| FHP CVE Vehicle | New element identifying the FHP CVO Enforcement Vehicles. | Added element. |
| FHP Resource Analysis System | New element supporting the FHP Resource Position Analysis Support Project. | Added element. |
| FHP Vehicle | FHP Vehicles have user defined flows. | Reviewed information flows for FHP Vehicle. The element was incorrectly mapped to the Emergency Management Center which was changed to Emergency Vehicle. The interfaces to FHP Vehicle were revised. |
| FL511 | Consistency is required in how Florida’s 511 system is referenced. | Changed all references for 511 to FL511. |
| Florida HAZMAT Permit System | HAZMAT operations no longer in the SITSA. | Removed element. |
| Florida Transit System Vehicles | Element no longer has connections in the SITSA. | Removed element. |
| Florida V2X Data Platform | New element supporting the addition of Connected and Automated Vehicle (CAV) services. | Added element. |
| FTE Public Information Office Systems | Element is not connected to any other element in the SITSA. | Discussed at Review Meeting. Removed element. |
| FTE Sun Pass Toll Collection System | Element is part of FTE RITSA. | Removed element. |
| Inter-City Bus Service | Element no longer has connections in the SITSA. | Removed element. |
| LeeWay Customer Service Center | Element is part of FTE RITSA. | Removed element. |
| Local Event Scheduling System | Element no longer has connections in the SITSA. | Removed element. |
| MDX Violations Processing Center | Element is part of FTE RITSA. | Removed element. |
| Osceola County Customer Service Center | Element is part of FTE RITSA. | Removed element. |
| Other County and City Maintenance | Element no longer has connections in the SITSA. | Removed element. |
| Other County and Local Traffic Management Centers | Element no longer has connections in the SITSA. | Removed element. |
| Other FDOT District Infrastructure Monitoring Equipment | Element no longer has connections in the SITSA. | Removed element. |
| Other FDOT District Maintenance and Construction | Element no longer has connections in the SITSA. | Removed element. |
| Other FDOT Scales and Inspection Facilities | New element for FDOT WIM Station Interconnection project. | Added element. |
| Other Public Safety Law Enforcement Vehicles | Element no longer has connections in the SITSA. | Removed element. |
| Other Transit Management | Element no longer has connections in the SITSA. | Removed element. |
| Private Fleet Vehicle Dispatch Systems | Element no longer has connections in the SITSA. | Removed element. |
| Private Maintenance Contractors | Element name should represent a system not a stakeholder. Change name to Private Maintenance Contractors Management Systems | Revised element name. |
| Regional Traveler Information Systems | Element no longer has connections in the SITSA. | Removed element. |
| Regional HAZMAT Team | HAZMAT operations no longer in the SITSA. | Removed element. |
| Regional Medical Centers | Element no longer has connections in the SITSA. | Removed element. |
| Research and Data Analytics System | New element representing the systems academia and service provider’s systems for data analytics and research. | Added element. Connected element to SunGuide Data Archive and Florida V2X Data Platform. |
| Rickenbacker Causeway Toll System | Element is part of FTE RITSA. | Removed element. |
| School District Transportation Dispatch | Element no longer has connections in the SITSA. | Removed element. |
| Sensitive Materials Carriers Dispatch | HAZMAT operations no longer in the SITSA. | Removed element. |
| Sensitive Materials Carriers Information Provider | HAZMAT operations no longer in the SITSA. | Removed element. |
| Single State Registration System (SSRS) | Element is part of FTE RITSA. | Removed element. |
| Smart Card | Element no longer has connections in the SITSA. | Removed element. |
| Statewide ETC Reciprocity Network | Element is part of FTE RITSA. | Removed element. |
| Statewide Express Lanes | New element for Express Lanes interface with SunGuide. | Added element. |
| Sun Pass Customer Service Center | Element is part of FTE RITSA. | Removed element. |
| Traveler Information Radio Network Stations | Element is obsolete. | Removed element. |
| US Coast Guard Drawbridge Operations | Element no longer has connections in the SITSA. | Removed element. |

## Services

The service package changes include name revisions, new services, and service removal to simplify the SITSA. The clear delineation of the statewide scope of the SITSA, as well as the focused scope of the Florida’s Turnpike Enterprise (FTE) RITSA, provided opportunity to move services to the FTE RITSA or an FDOT District RITSA which was more appropriate.

The stakeholder inputs gathered from the Initial Review Meeting and the Stakeholder Workshop, as well as other inputs gathered from numerous stakeholder interactions are provided in the tables below. Table 3 provides the disposition of the original services. In the table, the services are identified, the issue or recommended disposition is described, and the actions taken by the FDOT Architecture Team are described. An overarching change was the renaming of all of the services. The original service names were cryptic and it was not readily apparent what they entailed. To more closely map the SITSA to the Architecture Reference for Cooperative and Intelligent Transportation (ARC-IT), the ARC-IT service numbering was used as part of the service name revision.  provides a list of new service or revised services in the SITSA update.

Table 3 Original SITSA Services

| Service Name | Service Description | Action Taken |
| --- | --- | --- |
| APTS01-1_DS | Statewide Transit Vehicle Tracking | Remove, Transit systems are Regional, not Statewide. Removed Service. |
| APTS02-1_DS | Statewide Transit Dispatch | Remove, Transit systems are Regional, not Statewide. Removed Service. |
| APTS03-1_DS | Statewide Paratransit Dispatch | Remove, Transit systems are Regional, not Statewide. Removed Service. |
| APTS04-1_DS | Statewide Transit Payment | Remove, Transit systems are Regional, not Statewide. Removed Service. |
| APTS05-1_DS | Statewide Transit Security | Remove, Transit systems are Regional, not Statewide. Removed Service. |
| APTS06-1_DS | Statewide Transit Fleet Management | Remove, Transit systems are Regional, not Statewide. Removed Service. |
| APTS07-1_DS | Statewide Multi-modal Coordination | Removed at Review Meeting. Removed Service. |
| APTS08-1_DS | Statewide Transit Information | Remove, Transit systems are Regional, not Statewide. Removed Service. |
| APTS09-1_DS | Jacksonville Transit Dispatch | Remove, Transit systems are Regional, not Statewide. Removed Service. |
| APTS10-1_DS | Statewide Passenger Counting | Remove, Transit systems are Regional, not Statewide. Removed Service. |
| APTS11-1_DS | Statewide Connection Protection | Remove, Transit systems are Regional, not Statewide. Removed Service. |
| ATIS01-3_DS | FDOT Statewide Public Information System (1 of 2) | Removed at Review Meeting. Removed Service. |
| ATIS01-4_DS | FDOT Statewide Public Information System (2 of 2) | Removed at Review Meeting. Removed Service. |
| ATIS02-1_DS | FDOT Statewide ATIS | Should be Florida 511. Revised Service. |
| ATMS01-1_DS | Statewide Traffic Surveillance | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| ATMS02-1_DS | Wide Area Probe Surveillance | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| ATMS03-1_DS | Statewide Traffic Signal Control | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| ATMS06-1_DS | Statewide Traffic Information Dissemination | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| ATMS07-1_DS | FDOT Statewide ITS WAN/C2C Infrastructure | At meeting decided this may be communications only. Service revised to show interconnections served by the infrastructure. |
| ATMS07-2_DS | FDOT ATMS Integration | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| ATMS08-1_DS | Emergency Vehicle to Emergency Vehicle Communications | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| ATMS08-2_DS | FHP CAD Incident Information | Removed at Review Meeting. Removed Service. |
| ATMS08-3_DS | Statewide TM to EM Incident Management | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| ATMS08-4_DS | Statewide TM to MCM Incident Management | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| ATMS08-5_DS | Statewide EM to MCM Incident Management | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| ATMS08-6_DS | Statewide EM to EV Incident Management (1 of 2) | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| ATMS08-7_DS | Statewide EM to EV Incident Management (2 of 2) | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| ATMS09-1_DS | Statewide Express Lanes | Removed at Review Meeting. Removed Service. |
| ATMS09-2_DS | Integrated Corridor Management | Removed at Review Meeting. Removed Service. |
| ATMS10-1_DS | Toll Coordination and Reciprocity | Removed at Review Meeting with FTE. Removed Service. |
| ATMS10-2_DS | Statewide Toll Collection | Removed at Review Meeting. Removed Service. |
| ATMS11-1_DS | Florida Statewide | Removed at Review Meeting. Removed Service. |
| ATMS17-1_DS | CV Parking | Service name changed to Truck Parking Availability System (TPAS). Removed Service. |
| ATMS17-2_DS | Statewide Parking Management | Remove; TPAS is only parking service with statewide relevance. Removed Service. |
| ATMS20-1_DS | Drawbridge Operational Status System (FDOT Statewide) | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| ATMS20-2_DS | Drawbridge Operational Status System (County and Municipal Traffic Management Systems) | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| ATMS20-3_DS | Drawbridge Emergencies (USCS and TM to EM) | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| ATMS24-01_DS | FDOT Wrong-Way Driving | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| ATMS24-02_DS | Connected Vehicle Wrong-Way Driving | Remove, for the most part Traffic Management is Regional, not Statewide. Removed Service. |
| AVSS05-1_DS | FDOT Connected Intersections | Remove, FDOT Connected Intersections is Regional, not Statewide. Removed Service. |
| AVSS10-1_DS | FDOT Connected Intersections | Remove, FDOT Connected Intersections is Regional, not Statewide. Removed Service. |
| EM01-1_DS | Florida Regional / Local Incident and Mutual Aid Network (EM to Other EM) | Removed at Review Meeting. Removed Service. |
| EM01-3_DS | County Public Safety | Remove, 911 County Public Safety are Regional, not Statewide. Removed Service. |
| EM01-4_DS | Local Dispatch | Remove, Local Dispatch are Regional, not Statewide. Removed Service. |
| EM01-5_DS | Florida Highway Patrol | Removed at RITSA Review Meeting. Removed Service. |
| EM01-6_DS | 911 Emergency Call Centers | Remove, 911 Emergency Call Centers are Regional, not Statewide. Removed Service. |
| EM02-1_DS | Local Fire/Rescue | Remove, Local Fire/Rescue are Regional, not Statewide. Removed Service. |
| EM02-1_DS-2 | Local Fire/Rescue | Remove, Local Fire/Rescue are Regional, not Statewide. Removed Service. |
| EM02-2_DS | Local Police | Remove, Local Police are Regional, not Statewide. Removed Service. |
| EM02-2_DS-2 | Local Police | Remove, Local Police are Regional, not Statewide. Removed Service. |
| EM02-3_DS | County Fire/Rescue | Remove, County Fire/Rescue are Regional, not Statewide. Removed Service. |
| EM02-3_DS-2 | County Fire/Rescue | Remove, County Fire/Rescue are Regional, not Statewide. Removed Service. |
| EM02-4_DS | County Sheriff | Remove, County Sheriff are Regional, not Statewide. Removed Service. |
| EM02-4_DS-2 | County Sheriff | Remove, County Sheriff are Regional, not Statewide. Removed Service. |
| EM04-1_DS | FDOT Road Ranger Service Patrol | Removed at RITSA Review Meeting. Removed Service. |
| EM05-1_DS | FDOT Districts | Removed at RITSA Review Meeting. Removed Service. |
| EM06-2_DS | County EOC (Civil and General Alerts) | Removed at Review Meeting. Removed Service. |
| EM06-3_DS | County EOC (Civil and General Alerts) | Removed at Review Meeting. Removed Service. |
| EM07-1_DS | County Emergency Operations Center (1 of 4) | Removed at Review Meeting. Removed Service. |
| EM07-2_DS | County Emergency Operations Center (2 of 4) | Removed at Review Meeting. Removed Service. |
| EM07-3_DS | County Emergency Operations Center (3 of 4) | Removed at Review Meeting. Removed Service. |
| EM07-4_DS | County Emergency Operations Center (3 of 4) | Removed at Review Meeting. Removed Service. |
| EM08-1_DS | County Emergency Operations Center (1 of 4) | Removed at Review Meeting. Removed Service. |
| EM08-2_DS | County Emergency Operations Center (2 of 4) | Removed at Review Meeting. Removed Service. |
| EM08-3_DS | County Emergency Operations Center (3 of 4) | Removed at Review Meeting. Removed Service. |
| EM08-4_DS | County Emergency Operations Center (4 of 4) | Removed at Review Meeting. Removed Service. |
| EM09-1_DS | County Emergency Operations Center (1 of 3) | Removed at Review Meeting. Removed Service. |
| EM09-2_DS | County Emergency Operations Center (2 of 3) | Removed at Review Meeting. Removed Service. |
| EM09-3_DS | County Emergency Operations Center (3 of 3) | Removed at Review Meeting. Removed Service. |
| EM10-1_DS | County Emergency Operations Center | Removed at Review Meeting. Removed Service. |
| MC01-1_DS | FDOT Statewide | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC01-2_DS | County and Municipal Maintenance | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC02-1_DS | FDOT Statewide | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC02-2_DS | County and Municipal Maintenance | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC03-1_DS | FDOT Statewide | Removed at Review Meeting. Removed Service. |
| MC03-2_DS | County and Municipal Maintenance | Removed at Review Meeting. Removed Service. |
| MC04-1_DS | County and Municipal Maintenance | Removed at Review Meeting. Removed Service. |
| MC07-1_DS | FDOT Statewide | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC07-2_DS | County and Municipal Maintenance | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC07-3_DS | FDOT One Stop Permitting System | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC08-1_DS | FDOT Districts | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC08-2_DS | County and Municipal Maintenance | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC09-1_DS | FDOT Districts | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC09-2_DS | County and Municipal Maintenance | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC10-1_DS | FDOT Districts (1 of 3) | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC10-2_DS | FDOT Districts (2 of 3) | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC10-3_DS | FDOT Districts (3 of 3) | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC10-4_DS | County and Municipal Maintenance (1 of 4) | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC10-5_DS | County and Municipal Maintenance (2 of 4) | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC10-6_DS | County and Municipal Maintenance (3 of 4) | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |
| MC10-7_DS | County and Municipal Maintenance (4 of 4) | Remove, Maintenance and Construction are not performed at a statewide level, except for specific statewide circumstances. Removed Service. |

Table 4 Revised or New Services

| Service | Service Name | Action Taken |
| --- | --- | --- |
| CVO03 | Electronic Clearance (FDOT CVO Highly Compliant Carriers Bypass) | New Project Service. |
| CVO03 | Electronic Clearance (Florida Credentials System) | Revised Service. |
| CVO03 | Electronic Clearance (Florida CVO Electronic Bypass System) | Revised Service. |
| CVO03 | Electronic Clearance (Florida CVO Permitting) | Revised Service. |
| CVO03 | Electronic Clearance (Florida Static WIM) | Revised Service. |
| CVO03 | Electronic Clearance (Florida Virtual WIM) | Revised Service. |
| CVO04 | CV Administration Processes (Florida CVIEW) | Revised Service. |
| CVO04 | CV Administrative Processes (FDOT WIM Station Interconnection) | New Project Service. |
| CVO04 | CV Administrative Processes (Florida CVIEW - Credentials/Permitting) | Revised Service. |
| CVO07 | Roadside CVO Safety (Container Theft Check) | New Project Service. |
| CVO07 | Roadside CVO Safety (Roadside Agricultural Interdiction) | Revised Service. |
| CVO07 | Roadside CVO Safety (Safety Inspection) | Revised Service. |
| CVO08 | Smart Roadside and Virtual WIM (FDOT CVO Mainline Screening) | New Project Service. |
| CVO08 | Smart Roadside and Virtual WIM (FDOT CVO Tire Pressure Monitoring) | New Project Service. |
| DM01 | ITS Data Warehouse (Commission for the Transportation Disadvantaged) | Revised Service. |
| DM01 | ITS Data Warehouse (FDOT Central Maintenance, FDOT Bridge Management Inventory System) | Revised Service. |
| DM01 | ITS Data Warehouse (FDOT Central Office Aviation Database) | Revised Service. |
| DM01 | ITS Data Warehouse (FDOT Central Office Rail Operations Database) | Revised Service. |
| DM01 | ITS Data Warehouse (FDOT Central Office Seaport Database) | Revised Service. |
| DM01 | ITS Data Warehouse (FDOT Central Office Transit Database) | Revised Service. |
| DM01 | ITS Data Warehouse (FDOT ITS Fiber Management System) | Revised Service. |
| DM01 | ITS Data Warehouse (FDOT Materials Office) | Revised Service. |
| DM01 | ITS Data Warehouse (FDOT Rail Office) | Revised Service. |
| DM01 | ITS Data Warehouse (FDOT Roadway Characteristics Inventory) | Revised Service. |
| DM01 | ITS Data Warehouse (FDOT Safety Office Safety and Crash Data Collection System) | Revised Service. |
| DM01 | ITS Data Warehouse (FDOT Statewide OIS Enterprise Databases) | Revised Service. |
| DM01 | ITS Data Warehouse (FDOT SunGuide Archiving) | Revised Service. |
| DM01 | ITS Data Warehouse (FLHSMV CARS Database) | Revised Service. |
| DM01 | ITS Data Warehouse (FLHSMV CARS) | Revised Service. |
| DM01 | ITS Data Warehouse (FLHSMV FIRES Data Portal) | Revised Service. |
| DM01 | ITS Data Warehouse (Florida State EOC Regional Evacuation Routes Database) | Revised Service. |
| DM01 | ITS Data Warehouse (Florida V2X Data Platform) | New Project Service. |
| DM02 | Performance Monitoring (FHP Resource Analysis Support) | New Project Service. |
| MC08 | Maintenance and Construction Activity Coordination (Lane Closures) | Revised Service. |
| PM04 | Regional Parking Management (TPAS) | Revised Service. |
| PS01 | Emergency Call-Taking and Dispatch (EOCs) | Revised Service. |
| PS10 | Wide-Area Alerts | Revised Service. |
| PS12 | Disaster Response and Recovery (County Emergency Operations Center) | Revised Service. |
| PS13 | Evacuation and Reentry Management (County Emergency Operations Center) | Revised Service. |
| PS13 | Evacuation and Reentry Management (FDOT Districts) | Revised Service. |
| SU02 | Core Authorization (Connected Vehicle) | Added Service. |
| SU03 | Data Distribution (V2X Data Platform) | Added Service. |
| SU04 | Map Management (CAV-ITS) | Added Service. |
| SU08 | Security and Credentials Management (FDOT SCMS) | Added Service. |
| SU08 | Security and Credentials Management (FDOT Wrong-Way) | Revised Service. |
| SU08 | Security and Credentials Management (FDOT) | Revised Service. |
| TI01 | Broadcast Traveler Information (FDOT DIVAS) | New Project Service. |
| TI01 | Broadcast Traveler Information (FL 511 - FDOT Operations) | Revised Service. |
| TI01 | Broadcast Traveler Information (FL 511 - Non-FDOT Operations) | Revised Service. |
| TI01 | Broadcast Traveler Information (Florida V2X Data Platform) | New Project Service. |
| TI02 | Personalized Traveler Information (FL 511) | Revised Service. |
| TI07 | In-Vehicle Signage (FDOT) | Added Service. |
| TI07 | In-Vehicle Signage (Florida V2X Data Exchange Platform) | New Project Service. |
| TM02 | Vehicle-Based Traffic Surveillance (Commercial Vehicle O/D Data Collection) | New Project Service. |
| TM02 | Vehicle-Based Traffic Surveillance (Florida V2X Data Portal) | New Project Service. |
| TM06 | Traffic Information Dissemination (FHP Resource Analysis Support) | New Project Service. |
| TM06 | Traffic Information Dissemination (Statewide Express Lanes) | Revised Service. |
| TM07 | Regional Traffic Management (FDOT ATMS Integration) | Revised Service. |
| TM07 | Regional Traffic Management (FDOT Statewide ITS WAN/C2C Infrastructure) | Revised Service. |
| TM07 | Regional Traffic Management (FDOT SunGuide ATMS Integration) | Revised Service. |
| TM09 | Integrated Decision Support and Demand Management (Integrated Corridor Management) | Revised Service. |
| TM11 | Road Use Charging (Statewide Express Lanes) | Revised Service. |
| VS02 | V2V Basic Safety (Commercial Vehicle Platooning) | Revised Service. |
| VS03 | Situational Awareness (Commercial Vehicle Platooning) | Revised Service. |
| VS03 | Situational Awareness (Wrong-Way Driving) | Revised Service. |
| VS16 | Automated Vehicle Operations (Commercial Vehicles) | Revised Service. |

## Projects

The projects were a primary source of discussion and review during the Review Meeting and the Stakeholder Workshop. The projects that were completed were folded into the SITSA. Projects that had not been completed but were being deployed were noted as on-going. Projects that were no longer valid or being pursued, were removed. New projects were added as identified by stakeholders. The projects reviewed and provided by stakeholders for the SITSA are provided in Table 5.

Table 5 Projects

| Project | Disposition | Action Taken |
| --- | --- | --- |
| FDOT Commercial Vehicle Origin/ Destination Data Collection | Commercial Vehicle Origin/Destination Data Collection Project will collect anonymized commercial vehicle information to gather origin and destination probe data from FDOT Connected Vehicle wayside stations. | Revised project content for ARC-IT 8.3 and labeled as planned. |
| FDOT Data Integration and Video Aggregation System (DIVAS) | DIVAS will support the integration and management of actionable, real-time information. DIVAS will be the Department’s first centralized data hub for the aggregation, fusion and dissemination of near real-time transportation information, and live streaming video. | New project added to project list. |
| FDOT Advanced Traffic Management System (ATMS) Software Enhancements (SunGuide) | Guidance comes from FDOT Central Office, and individual Districts determine specific functionality and information flows to be implemented. | Retained project as On-going status. The project flows are intended to be tailored by each deployment instance. |
| FDOT CAV Wrong-Way Driving | Project remains planned. | Revised project content for ARC-IT 8.3 and renamed project FDOT CAV Wrong-Way Driving. |
| FDOT Central Maintenance One-Stop Permitting System | Project is complete. | Added project content to SITSA and removed project from list. |
| FDOT CVO Highly Compliant Carriers Bypass | The FDOT Commercial Vehicle Operations (CVO) Highly Compliant Carriers Bypass will allow carriers with highly compliant records to bypass scales and inspection facilities based on their records. | New project added to project list. |
| FDOT CVO Mainline Screening | Commercial Vehicle Operations (CVO) Mainline Screening project will screen commercial vehicles on the mainline highway upstream of the FDOT Scales and Inspection Facilities. Vehicles are screened and if in violation, are signaled to pull in to the FDOT Scales and Inspection Facility. | New project added to project list. |
| FDOT CVO Tire Pressure Monitoring | FDOT Commercial Vehicle Operations (CVO) Tire Pressure Monitoring involves the reading of Commercial Vehicle tire pressure as it pulls into the inspection station. | New project added to project list. |
| FDOT Commercial Vehicle Container Theft Check | Project remains planned. | No revision necessary. |
| FDOT Commercial Vehicle Infrared Brake Check System | Project deployed/completed (input from CVO Meeting). | Project removed from project list. |
| FDOT Connected Commercial Vehicle Platooning | Project is complete. | Added project content to SITSA and removed project from list. |
| FDOT ITS Archiving Enhancements | Project is complete. | Added project content to SITSA and removed project from list. |
| FDOT Lane Closure Information | Project is complete but it is obsolete. | Revised project content to reflect continued need for Lane Closure information and marked as planned. |
| FDOT Statewide Express Lanes | The Statewide Express Lanes project has been developed and implemented regionally. | Added project content to SITSA and removed project from list. Statewide Express Lane System elements and service support were added to the SITSA primarily through the incorporation of TM06: Traffic Information Dissemination (Statewide Express Lanes) service and TM11: Road Use Charging (Statewide Express Lanes) service. |
| FDOT SunGuide ATMS Integration | This project will integrate local Advanced Traffic Management Systems (ATMS) with SunGuide. | New project added to project list. |
| FDOT Truck Parking Availability System | Project name changed to Truck Parking Availability System (TPAS) and has public sector and private sector components. The public sector part utilizes public Commercial Vehicle parking area information such as rest area parking availability and is in place or finishing construction is some areas. The private sector part will include Commercial Vehicle parking in privately owned parking lots and is currently planned. | Revised project name and project description. Project is labeled as On-going. |
| FDOT Weigh in Motion (WIM) Station Interconnection | The FDOT Weigh in Motion (WIM) Station Interconnection will facilitate the exchange of WIM information between stations. | New project added to project list. |
| FDOT Wrong-Way Driving | Project is complete. | Added project content to SITSA and removed project from list. |
| FHP Resource Position Analysis Support | FHP is working on predictive analytics for incidents to pre-position troopers. Traffic monitoring and counts as well as video from FDOT are to be integrated into this system. | New project added to project list. |
| FHP Statewide Computer Aided Dispatch (CAD) | Project is under development. | New project added to project list. |
| FL511 Enhancements | Project is on-going with enhancements being added. | Revised project content for ARC-IT 8.3 and labeled as On-going. |
| Florida Security and Credentials Management System (SCMS) | The SCMS project is required for the development and operation of CAV technologies. | New project added to project list. |
| Florida Vehicle-to-Everything (V2X) Data Platform | FDOT is defining a project to ingest CAV data and make it available for users. | New project added to project list. |
| Private Sector Probe Data | Project is complete. | Added project content to SITSA and removed project from list. |

## Agreements

The agreements listed in the SITSA were reviewed and stakeholders provided inputs on the current list. New agreements was added noted in Table 6.

Table 6 Agreements

| Agreement | Disposition | Action Taken |
| --- | --- | --- |
| FHP and FDOT Video and CAD Sharing | FHP and FDOT Video and CAD Sharing agreement needed to facilitate operations. | Added agreement to SITSA. |
| HERE Basemap | The HERE base map is available to FDOT and all state and local agencies. Agreements should reflect this shared resource for legislative support. | Added HERE Basemap agreement between FDOT CO, Counties and Cities and Private Sector ISP. This agreement is connected to the data archive and RITIS. |

## Stakeholder Roles and Responsibilities

Roles and responsibilities were revised throughout the SITSA for stakeholders and the descriptions and a listing of the majority of them are provided in Table 7.

Table 7 Roles and Responsibilities

| Stakeholder | Roles and Responsibilities |
| --- | --- |
| Airport Authorities | Provides regional airport data exchange with ITS systems for the efficient movement of people across multiple transportation modes. |
| Archived Data Users | Access archived data for use in planning, operations, maintenance or research analysis. |
| Automotive OEM | Manufacture vehicles for use on the transportation system. |
| Automotive OEM | Collect and process transportation information for use in the services they offer to the purchasers of their vehicles. |
| CFX | Operates and maintains CFX Roadway facilities. |
| Counties Cities and Localities | Collect environmental information from county and local field equipment; county and city public works vehicles; and public and private weather service providers. |
| Counties Cities and Localities | Distribute maintenance and construction work plan information, and asset restrictions to regional ISPs; regional and local TMCs; regional transit providers; and regional emergency management providers. |
| Counties Cities and Localities | Obtain work zone status from county and city public works vehicles. |
| Counties Cities and Localities | Operate and control county and local ITS field equipment, such as portable DMS units, to display current work zone status and work zone warnings to the traveling public. |
| Counties Cities and Localities | Provide dispatch functions for county and city public works vehicles, and receive operational status from these vehicles. |
| Counties Cities and Localities | Provide maintenance and construction work plan information to regional rail operations, the media, and regional multimodal transportation providers. |
| Counties Cities and Localities | Provide maintenance for local, county, and city roads in each region, including pavement maintenance and construction activities, and infrastructure monitoring. |
| Counties Cities and Localities | Provide maintenance to county and local field equipment, as well as FDOT District equipment, and provide field equipment status back to the corresponding TMC. |
| Counties Cities and Localities | Provide road weather information to county and local traffic control systems, as well as the FDOT TMCs. |
| Counties Cities and Localities | Provide safety monitoring for county and local work zones utilizing county and local field equipment, and county and city public works vehicles. |
| Counties Cities and Localities | Provide work zone information to county and local traffic control systems, and to the FDOT District TMCs. |
| Counties Cities and Localities | Provide/Receive work zone information to/from other county and city maintenance, systems as well as the FDOT District construction and maintenance operations. |
| Counties Cities and Localities | Public works vehicles provide automated maintenance status information to the county and city roadway maintenance and construction operations, as well as the county and local equipment repair facility. |
| Counties Cities and Localities | Receive AVL information from county and city public works vehicles. |
| Counties Cities and Localities | Receive wide area alert information from the county EOCs. |
| Counties Cities and Localities | Issues oversize/overweight vehicle permits for roads within county and city jurisdictions. |
| County City and Local Emergency Management Agencies | Coordinate emergency plans and maintenance resources with local maintenance and construction agencies. |
| County City and Local Emergency Management Agencies | Coordinate emergency plans, emergency transit schedules, and the status of emergency transit systems with regional transit agencies. |
| County City and Local Emergency Management Agencies | Coordinate incident and threat information (as part of an early warning system) with RTMCs; regional emergency management agencies; regional maintenance and construction agencies; and regional transit agencies. |
| County City and Local Emergency Management Agencies | Coordinate incident response and incident reports with Floridas SEOC, local EOCs, and FDOT District EOCs. |
| County City and Local Emergency Management Agencies | Coordinate incident response and incident reports with the county sheriff, county fire/EMS, county EOC, local police, local fire/EMS, the FHP, and other public safety agencies. |
| County City and Local Emergency Management Agencies | Coordinate wide area alert notifications with regional traffic management agencies; regional emergency management agencies; regional maintenance and construction agencies; and regional transit agencies. |
| County City and Local Emergency Management Agencies | Develop and coordinate county/region wide emergency plans; evacuation and re-entry plans; and disaster management plans with regional emergency management agencies; traffic management agencies; transit management agencies; and maintenance and construction |
| County City and Local Emergency Management Agencies | Operate the county EOC/warning points, including incident coordination with regional emergency management providers. |
| County City and Local Emergency Management Agencies | Participate in incident response, coordination, and reporting for the regional incident and mutual aid network. |
| County City and Local Emergency Management Agencies | Provide alert notification to Floridas SEOC; regional emergency management providers; regional transit agencies; and county and city maintenance and construction systems. |
| County City and Local Emergency Management Agencies | Provide evacuation and incident information to regional ISPs and the media for travelers in the region. |
| FDOT Civil Integrated Management | Accesses archived statewide Crash Analysis Reporting System (CARS) database which stores crash reports collected by state, county, and local law enforcement agencies in Florida for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT Civil Integrated Management | Collects statewide crash reports collected by state, county, and local law enforcement agencies in Florida for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT Civil Integrated Management | Accesses FDOT Roadway Characteristics Inventory data containing roadway characteristics for the state road system supplied by each district's Traffic Operations, Maintenance, and Planning Transportation Statistics offices for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT Civil Integrated Management | Collects FDOT Roadway Characteristics Inventory data containing roadway characteristics for the state road system supplied by each district's Traffic Operations, Maintenance, and Planning Transportation Statistics offices for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT Civil Integrated Management | Accesses traffic characteristics data including long term traffic data for state roads in Florida from traffic data collection sites around the state, including temporary and permanent data collection sites for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT Civil Integrated Management | Collects traffic characteristics data including long term traffic data for state roads in Florida from traffic data collection sites around the state, including temporary and permanent data collection sites for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT CO | Provide credentials information, route restriction information, and safety status information to private fleet operations after filing a credentials application. |
| FDOT CO | Provides security for CAV communications between vehicles and the roadside. |
| FDOT CO | Provides wrong-way driver message to vehicles in the vicinity. |
| FDOT CO | Manage the DIVAS including data and video collection, aggregation and dissemination. |
| FDOT CO | The SCMS provides secure certificates to users within the CAV environment. |
| FDOT CO | Accesses real-time Connected and Autonomous Vehicle (CAV) data for distribution to public agencies, researchers, system developers, and Automotive OEMs for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT CO | Collects real-time Connected and Autonomous Vehicle (CAV) data for distribution to public agencies, researchers, system developers, and Automotive OEMs for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT CO | Supports the integration and management of actionable, real-time information facilitating the aggregation, fusion and dissemination of near real-time transportation information, and live streaming video. |
| FDOT CO | Supports connected and autonomous vehicle operations. |
| FDOT CO | Enables trusted communications between mobile devices and other mobile devices, roadside devices, and centers and protect data they handle from unauthorized access. |
| FDOT Commission for the Transportation Disadvantaged | Accesses archived transit data from transit systems that serve the transportation disadvantaged for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT Commission for the Transportation Disadvantaged | Collects data from transit data from transit systems that serve the transportation disadvantaged for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT D3/City of Tallahassee | Communicates with ITS Roadway Equipment and Connected Vehicle Roadside Equipment (RSE) to monitor and manage traffic flow and monitor the condition of the roadway, surrounding environmental conditions, and field equipment status. |
| FDOT D3/City of Tallahassee | Manages freeway system, rural and suburban highway system, and urban and suburban traffic control system. |
| FDOT D3/City of Tallahassee | Manages traffic and transportation resources to support allied agencies in responding to, and recovering from, incidents ranging from minor traffic incidents through major disasters. |
| FDOT D3/City of Tallahassee | Monitors and controls traffic and the road network. |
| FDOT Data Archiving | Accesses SunGuide Data Archive data provided by SunGuide systems for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT Data Archiving | Collects SunGuide Data from SunGuide systems for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT District 1 | Controls CCTV, DMS, HAR, and RWIS in District 1, primarily along I-75. |
| FDOT District 1 | Serves as a backup for the I-75 Satellite Center in Manatee County and operates the I-75 Satellite Center systems on nights and weekends. |
| FDOT District 2 | Communicates with ITS Roadway Equipment and Connected Vehicle Roadside Equipment (RSE) to monitor and manage traffic flow and monitor the condition of the roadway, surrounding environmental conditions, and field equipment status. |
| FDOT District 2 | Manages freeway system and suburban highway system, and urban and suburban traffic control system. |
| FDOT District 2 | Manages traffic and transportation resources to support allied agencies in responding to, and recovering from, incidents ranging from minor traffic incidents through major disasters. |
| FDOT District 2 | Monitors and controls traffic and the road network. |
| FDOT District 3 | Communicates with ITS Roadway Equipment and Connected Vehicle Roadside Equipment (RSE) to monitor and manage traffic flow and monitor the condition of the roadway, surrounding environmental conditions, and field equipment status. |
| FDOT District 3 | Manages highway system. |
| FDOT District 3 | Manages traffic and transportation resources to support allied agencies in responding to, and recovering from, incidents ranging from minor traffic incidents through major disasters. |
| FDOT District 3 | Monitors and controls traffic and the road network. |
| FDOT District 4 | Controls and manages arterial management system and ITS traffic management devices, such as dynamic message signs, and CCTV cameras. |
| FDOT District 4 | Communicates with ITS Roadway Equipment and Connected Vehicle Roadside Equipment (RSE) to monitor and manage traffic flow and monitor the condition of the roadway, surrounding environmental conditions, and field equipment status. |
| FDOT District 4 | Manages freeway system. |
| FDOT District 4 | Manages traffic and transportation resources to support allied agencies in responding to, and recovering from, incidents ranging from minor traffic incidents through major disasters. |
| FDOT District 4 | Monitors and controls traffic and the road network. |
| FDOT District 5 | Manages major roadways for Florida DOT in District 5 and interstates around Florida that are not monitored by other systems. |
| FDOT District 5 | Provides key traffic monitoring and motorist information systems for roadways and bridges in District 5 and around the state. |
| FDOT District 5 | Provides incident management for planned (e.g. major sporting events) and unplanned incidents (e.g. major weather events). |
| FDOT District 6 | Communicates with ITS Roadway Equipment and Connected Vehicle Roadside Equipment (RSE) to monitor and manage traffic flow and monitor the condition of the roadway, surrounding environmental conditions, and field equipment status. |
| FDOT District 6 | Manages freeway system and suburban highway system, and urban and suburban traffic control system. |
| FDOT District 6 | Manages traffic and transportation resources to support allied agencies in responding to, and recovering from, incidents ranging from minor traffic incidents through major disasters. |
| FDOT District 6 | Monitors and controls traffic and the road network. |
| FDOT District 7 | Monitors alerts, advisories, and other threat information and prepares for and responds to identified emergencies. |
| FDOT District 7 | Supports incident management, disaster response and evacuation, security monitoring, and other security and public safety-oriented ITS applications. |
| FDOT Districts | Provide Truck Parking availability information on FDOT DMS. |
| FDOT Districts | Provide traffic data for SELS. |
| FDOT Districts | Collects transportation data for each FDOT District for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT Districts | Manages and maintains a complete inventory of FDOT mobile resources, including generators and dynamic message signs. |
| FDOT Districts | Operates and maintains SunGuide as a transportation management platform. |
| FDOT Office of Freight Logistics and Passenger Operations | Accesses archived FDOT Aviation Database containing transportation data related to aviation in the State of Florida for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT Office of Freight Logistics and Passenger Operations | Collects FDOT Aviation data related to aviation in the State of Florida data for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT Office of Freight Logistics and Passenger Operations | Accesses transit data from four distinct databases for Transit data including passenger, inventory, and fare data for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT Office of Freight Logistics and Passenger Operations | Collects transit data from four distinct databases for Transit data including passenger, inventory, and fare data for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT Office of Freight Logistics and Passenger Operations | Accesses archived rail-transportation data related to rail in the State of Florida including freight and passenger data for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT Office of Freight Logistics and Passenger Operations | Collects rail-transportation data related to rail in the State of Florida including freight and passenger data for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT Office of Freight Logistics and Passenger Operations | Accesses FDOT Rail-Highway Crossings Database including characteristics of the grade crossings, including crash reports for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT Office of Freight Logistics and Passenger Operations | Collects FDOT Rail-Highway Crossings data including characteristics of the grade crossings, including crash reports for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT Office of Freight Logistics and Passenger Operations | Accesses marine transportation data in the State of Florida including cargo and ports data for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT Office of Freight Logistics and Passenger Operations | Collects marine transportation data in the State of Florida including cargo and ports data for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT Office of Transportation Technology | Accesses FDOT Safety and Crash Data including crash reports and other safety-related transportation data for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT Office of Transportation Technology | Collects FDOT Safety and Crash Data including crash reports and other safety-related transportation data for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT Office of Transportation Technology | Accesses statewide data including bridge inventory, roadway character inventory system, and pavement management systems for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT Office of Transportation Technology | Collects statewide data including bridge inventory, roadway character inventory system, and pavement management systems for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT State Emergency Management Office | Provides a coordinating point for the effective management of local emergencies to catastrophic events in and around the state. |
| FDOT State Maintenance Office | Distribute maintenance and construction information to Florida 511, FDOT TMCs, and private traveler information providers. |
| FDOT State Maintenance Office | Operate FDOT Scales and Inspection Facilities, including static scales and weigh-in-motion facilities that are or will be equipped with ITS electronic clearance and safety inspection equipment. |
| FDOT State Maintenance Office | Accesses archived FDOT Bridge Management Inventory System data that includes design criteria such as load ratings for state roads and highways for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT State Maintenance Office | Collects FDOT Bridge data that includes design criteria such as load ratings for state roads and highways for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT State Maintenance Office | Manages and maintains a complete inventory of FDOT mobile resources, including generators and dynamic message signs. |
| FDOT State Maintenance Office | Issues oversize and overweight permits for commercial vehicles. |
| FDOT State Maintenance Office | Collects current road restrictions. |
| FDOT State Maintenance Office | Provides information on permits that have been issued to improve highway safety and operating efficiency. |
| FDOT State Maintenance Office | Provides permit information to all patrol vehicles. |
| FDOT State Maintenance Office | Supports automated vehicle identification at mainline speeds for credential checking, roadside safety inspections, and weigh-in-motion. |
| FDOT State Maintenance Office | Provides warnings to the commercial vehicle drivers, their fleet managers, and proper authorities of any safety problems that have been identified, accessing and examining historical safety data, and automatically deciding whether to allow the vehicle to pass or require it to stop with operator manual override. |
| FDOT State Maintenance Office | Provides supplemental inspection services such as expedited brake inspections, the use of operator hand-held devices, mobile screening sites, on-board safety database access, and the enrollment of vehicles and carriers in the electronic clearance program. |
| FDOT State Materials Office | Accesses FDOT Skid Hazard Inventory data including friction coefficients for all pavement in the state road system for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT State Materials Office | Collects FDOT Skid Hazard Inventory data including friction coefficients for all pavement in the state road system for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT State Safety Office | Accesses safety data from the Florida Department of Highway Safety Database for a broad range of uses (e.g. planning, research, analysis, operations). |
| FDOT State Safety Office | Collects safety data from the Florida Department of Highway Safety Database for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| FDOT State Traffic Engineering and Operations Office | Collect traffic information; incident information; multimodal information; maintenance and construction information; work zone information; and weather information, and provide it to the public via Florida 511 and private sector information providers |
| FDOT State Traffic Engineering and Operations Office | Coordinate archiving information with other FDOT data warehouses. |
| FDOT State Traffic Engineering and Operations Office | Coordinate archiving information with other regional safety or crash data collection systems. |
| FDOT State Traffic Engineering and Operations Office | Provide commercial vehicle parking information to private fleet systems, the FTE operations centers, and the FDOT RTMCs. |
| FDOT State Traffic Engineering and Operations Office | Coordinate with commercial vehicle onboard safety and security monitors for driver logs, onboard safety information, and safety inspection records. |
| FDOT State Traffic Engineering and Operations Office |  |
| FDOT State Traffic Engineering and Operations Office | Coordinate with the FHP for enforcement of CVO violations. |
| FDOT State Traffic Engineering and Operations Office | Operate and monitor commercial vehicle platoons on FDOT highways. |
| FDOT State Traffic Engineering and Operations Office | Detect wrong-way drivers using roadside equipment and alert law enforcement and emergency personnel of a violation. |
| FDOT State Traffic Engineering and Operations Office | Coordinate and share traveler information with Florida 511 and all private sector traveler ISPs in the state. |
| FDOT State Traffic Engineering and Operations Office | Coordinate traffic information with county and local traffic control systems. |
| FDOT State Traffic Engineering and Operations Office | Coordinate traffic archive data with third party archive providers. |
| FDOT State Traffic Engineering and Operations Office | Provide parking information to commercial vehicle drivers via roadside signage, as well as through smartphone applications or websites. |
| FDOT State Traffic Engineering and Operations Office | Collect and coordinate fiber management information with FDOT Districts. |
| FDOT State Traffic Engineering and Operations Office | Coordinate transportation information between FDOT and other Florida TMCs. |
| FDOT State Traffic Engineering and Operations Office | Coordinate maintenance information between FDOT TMCs and FDOT district, county and local maintenance divisions and private contractors. |
| FDOT State Traffic Engineering and Operations Office | Coordinate emergency information with state, county and local emergency management agencies. |
| FDOT State Traffic Engineering and Operations Office | Coordinate transit information with transit providers. |
| FDOT State Traffic Engineering and Operations Office | Coordinate with private and third party information service providers. |
| FDOT State Traffic Engineering and Operations Office | Coordinate traffic information with archive data providers. |
| FDOT State Traffic Engineering and Operations Office | Distribute maintenance and construction information to Florida 511, FDOT TMCs, and private traveler information providers. |
| FDOT State Traffic Engineering and Operations Office | Distribute maintenance and construction information to Florida 511, FDOT TMCs, and private traveler information providers. |
| FDOT State Traffic Engineering and Operations Office | Manages and maintains an archive for ITS fiber management of ITS devices. |
| FDOT State Traffic Engineering and Operations Office | Monitors and manages the parking availability at Commercial Vehicle public parking facilities. |
| FDOT State Traffic Engineering and Operations Office | Communicates truck parking availability information upstream to commercial vehicle operators. |
| FDOT State Traffic Engineering and Operations Office | Collects, processes, and distributes ITS data, connecting data producers with data consumers and facilitating data exchange for statewide real-time advanced traveler information. |
| FHP | Coordinate emergency response and resources with the county EOCs, local police, and county sheriff. |
| FHP | Coordinate incident response and incident reports with the 911 centers, county sheriff, county fire/EMS, county EOC, local police, local fire/EMS, Floridas SEOC, and other public safety agencies. |
| FHP | Coordinate region wide emergency plans; evacuation and re-entry plans; and disaster management plans. |
| FHP | Dispatch FHP vehicles to incidents in the jurisdiction |
| FHP | Participate in the incident response, coordination, and reporting of the regional incident and mutual aid network. |
| FHP | Perform incident detection and verification for the highways in the state. |
| FHP | Provide incident reports to county fire/EMS agencies, the MCCO, Floridas SEOC, local fire/EMS agencies, and regional HAZMAT teams for response to HAZMAT emergencies. |
| FHP | Provide incident reports to the 911 call center. |
| FHP | Provide Mayday support using call boxes on FTE toll roads, and provide Mayday support for private, concierge service providers. |
| FHP | Receive Amber Alert information from the FDLE dispatch. Receive other wide area alert information from the county EOC/Warning Point. |
| FHP | Receive early warning information and threat information from the county EOC/warning point. |
| FHP | Ingest video from DIVAS. |
| FHP | Enforces commercial vehicle regulations. |
| FHP | Provides supplemental inspection services such as expedited brake inspections, the use of operator hand-held devices, mobile screening sites, and on-board safety database access. |
| Florida Department of Agriculture | Coordinate with FDACS inspectors regarding all agricultural inspections. |
| Florida Department of Agriculture | Coordinate with the FDACS AGPass program, and the Florida Department of Revenues (FDOR) database for accident reports, violation notifications, and safety status information. |
| Florida Department of Agriculture | Provides administrative functions to allow commercial vehicles participating in the PrePass program that do not haul agricultural products or livestock to bypass Interdiction Stations. |
| Florida Department of Agriculture | Collects and stores written reports of the agricultural inspections performed by the state of Florida. |
| Florida Department of Agriculture | Inspects vehicles carrying agricultural products. |
| Florida Department of Agriculture | Performs Agricultural Inspection, and Revenue Inspection (copy all bills of lading and send to a revenue database, and determine if additional taxes are due). |
| Florida Department of Law Enforcement | Collect and archive commercial vehicle data from the FHP Motor Carrier Compliance Office (MCCO). |
| Florida Department of Law Enforcement | Collect and archive emergency information from regional emergency management providers, such as county fire/EMS, county sheriff, local police, and local fire/EMS agencies, as well as Floridas Division of Forestry; the FDOTs Road Rangers Service Patrols; |
| Florida Department of Law Enforcement | Provide archived products to archive data users upon request through the ITS data warehouse. |
| Florida Department of Revenue | Collects and stores tax reporting data, including the collection of tax and revenue via the transport of cargo and freight through the State of Florida. |
| Florida Division of Emergency Management | Accesses Florida Statewide EOC Regional Evacuation Routes data including a GIS display system that includes alternate routes, traffic counts, shelters, and other key evacuation information for a broad range of uses (e.g. planning, research, analysis, operations). |
| Florida Division of Emergency Management | Collects Florida Statewide EOC Regional Evacuation Routes data including a GIS display system that includes alternate routes, traffic counts, shelters, and other key evacuation information for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| Florida Division of Emergency Management | Provides central command and control during major emergencies in the state of Florida. |
| Florida Division of Emergency Management | Serves as an information clearinghouse for disaster-related information. |
| Florida Division of Emergency Management | Manages and maintains a regional database containing the evacuation routes for the regional area as well as basic primary and secondary route information. |
| Florida Highway Safety and Motor Vehicles | Archive crash data records from FHP, county sheriffs, and local police. |
| Florida Highway Safety and Motor Vehicles | Coordinate with FDOT Scales and Inspection Facilities for enforcement of CV violations. |
| Florida Highway Safety and Motor Vehicles | Scan Commercial Vehicles for overheated brakes. |
| Florida Highway Safety and Motor Vehicles | Accesses FHP CAD information for a broad range of uses (e.g. planning, research, analysis, operations). |
| Florida Highway Safety and Motor Vehicles | Collects FHP CAD information for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| Florida Highway Safety and Motor Vehicles | Accesses Florida Highway Safety and Motor Vehicles (FLHSMV) Crash Data for statewide crash records for a broad range of uses (e.g. planning, research, analysis, operations). |
| Florida Highway Safety and Motor Vehicles | Collects Florida Highway Safety and Motor Vehicles (FLHSMV) Crash Data for statewide crash records for use in the associated system (e.g. databases, models, analytical tools, user interface devices) analyses with their tools. |
| Florida Highway Safety and Motor Vehicles | Issues commercial vehicle licenses, vehicle registrations, and administers fuel taxes for Florida-based commercial vehicles. |
| Florida Highway Safety and Motor Vehicles | Collects information from the commercial vehicle credentialing and tax systems to generate portions of the interstate carrier, vehicle, and driver snapshots and reports for exchange within the state (e.g., to roadside sites) and with the SAFER system. |
| Florida Highway Safety and Motor Vehicles | Provides information on a carriers International Registration Plan (IRP) and International Fuel Tax Agreement (IFTA). |
| Florida Highway Safety and Motor Vehicles | Allows participating transponder equipped CVO to bypass designated weigh stations and port-of entry facilities. |
| Florida Port Council | Provides marine port and terminal port data exchange with ITS systems for the efficient movement of people across multiple transportation modes. |
| Florida Statewide Customer Service Center | Process tolls for all tolled roadways in the State of Florida. |
| Floridas Turnpike Enterprise | Provide tolling information to FDOT District TMCs for Express Lanes. |
| FMCSA | Combines current and historical carrier-based safety performance information to measure the relative (peer-to-peer) safety fitness of interstate commercial motor carriers and intrastate commercial motor carriers that transport hazardous materials. |
| FMCSA | Enables FMCSA to quantify and monitor the safety status of individual motor carriers on a monthly basis and thereby focus enforcement resources on carriers posing the greatest potential safety risk. |
| IFTA Inc | Collects, stores and makes available fuel tax information supporting the allocation of fuel taxes between multiple states for motor carrier activities across jurisdictional lines, in accordance with the International Fuel Tax Agreement. |
| IRP Inc | Facilitates the electronic exchange and reconciliation of registration information and fees among jurisdictions under the International Registration Plan (the Plan). |
| IRP Inc | Provides for payment of license fees on the basis of fleet miles operated in various jurisdictions under a registration reciprocity agreement among jurisdictions in the United States and Canada. |
| MDX | Operates and maintains Miami-Dade Expressway facilities. |
| Private Sector ISPs | Provide truck parking availability information through ISP services. |
| Regional Public Safety Agencies | Coordinate incident response and incident reports with the county EOCs, the FDOTs EOCs, and local EOCs. |
| Regional Public Safety Agencies | Coordinate incident response and incident reports with the county sheriff and county fire/EMS/rescue. |
| Regional Public Safety Agencies | Coordinate incident response and incident reports with the county sheriff, county fire/EMS, county EOC, local police, local fire/EMS, the FHP, and other public safety agencies. |
| Regional Public Safety Agencies | Coordinate incident responses for HAZMAT spills with county fire/EMS and/or local fire/EMS agencies; the FHP; Floridas SEOC, and the MCCO. |
| Regional Public Safety Agencies | Participate in and coordinate incident response, coordination, and reporting for the regional incident and mutual aid network. |
| Regional Public Safety Agencies | Receive early warning information and threat information from the county EOC/warning point. |
| Regional Public Safety Agencies | Receive emergency calls for incidents within jurisdiction of the 911 center. |
| Regional Public Safety Agencies | Receive HAZMAT spill notifications from private commercial fleets. |
| Regional Public Safety Agencies | Request emergency dispatch from the local police and local fire/EMS dispatches. |
| Regional Transit Management Agencies | Monitors alerts, advisories, and other threat information and prepares for and responds to identified emergencies. |
| Regional Transit Management Agencies | Supports incident management, disaster response and evacuation, security monitoring, and other security and public safety-oriented ITS applications. |
| Travelers | Receives wrong-way driver message from in-vehicle signage. |

## Standards and Specifications

Standards and specifications were associated with the information flows in the SITSA. Table 8 provides a high-level list of standards that were added to the SITSA.

Table 8 High-Level List of Standards in SITSA

| Document ID | Standard Title |
| --- | --- |
| ANSI ASC X12 TS-813 | Electronic Filing of Tax Return Data |
| APTA TCIP-S-001 | Standard for Transit Communications Interface Profiles |
| ASTM E2468-05 | Standard Practice for Metadata to Support Archived Data Management Systems |
| ASTM E2665-08 | Standard Specifications for Archiving ITS-Generated Traffic Monitoring Data |
| CCMS | CCMS Communications |
| CEN - EN 15531-1 | Service Interface for Real-Time Information (SIRI) |
| DSRC-UDP | Vehicle-to-Vehicle/Infrastructure using UDP |
| DSRC-WSMP | Vehicle-to-Vehicle/Infrastructure using WSMP |
| GTFS | General Transit Feed Specification (GTFS) Static |
| GTFS-Realtime | General Transit Feed Specification (GTFS) Realtime |
| IEEE 1512 | Standard for Common Incident Management Message Sets for use by Emergency Management Centers |
| IEEE 1609.2 | Standard for Wireless Access in Vehicular Environments (WAVE) - Security Services for Applications and Management Messages |
| ISO 19091 | Intelligent transport systems -- Cooperative ITS -- Using V2I and I2V communications for applications related to signalized intersections |
| ITE TMDD | Traffic Management Data Dictionary (TMDD) and Message Sets for External Traffic Management Center Communications (MS/ETMCC) |
| NTCIP 1201 | Global Object Definitions |
| NTCIP 1202 | Object Definitions for Actuated Traffic Signal Controller (ASC) Units |
| NTCIP 1203 | Object Definitions for Dynamic Message Signs (DMS) |
| NTCIP 1204 | Object Definitions for Environmental Sensor Stations (ESS) |
| NTCIP 1205 | Object Definitions for Closed Circuit Television (CCTV) Camera Control |
| NTCIP 1206 | Object Definitions for Data Collection and Monitoring (DCM) Devices |
| NTCIP 1208 | Object Definitions for Closed Circuit Television (CCTV) Switching |
| NTCIP 1209 | Data Element Definitions for Transportation Sensor Systems (TSS) |
| NTCIP 1210 | Field Management Stations (FMS) - Part 1: Object Definitions for Signal System Masters |
| NTCIP 1211 | Object Definitions for Signal Control and Prioritization (SCP) |
| NTCIP-DATEX | NTCIP using DATEX |
| NTCIP-SNMPv1 | NTCIP using SNMPv1 |
| NTCIP-SNMPv1 Secure | NTCIP-SNMPv1 Secure |
| NTCIP-SNMPv3 | NTCIP-SNMPv3 |
| NTCIP-STMP | NTCIP using STMP |
| ProtoBuf | ProtoBuf |
| RSE-C2F | RSE - Center to Field Communications |
| RSE-C2F-SNMP | RSE - Center to Field Communications - SNMP |
| RSE-F2F | Roadside Equipment to ITS Roadway Equipment |
| RSEGateway-VehicleDestination | Vehicle Communications via RSEs, Vehicle Destination |
| RSEGateway-VehicleSource | Vehicle Communications via RSEs, Vehicle Source |
| SAE J2354 | Message Set for Advanced Traveler Information System (ATIS) |
| SAE J2735 | Dedicated Short Range Communications (DSRC) Message Set Dictionary |
| SAE J2945/1 | On-Board System Requirements for V2V Safety Communications |
| SAE J3067 | Candidate Improvements to Dedicated Short Range Communications (DSRC) Message Set Dictionary [SAE J2735] Using Systems Engineering Methods |
| SRC-Legacy | Legacy Short Range Comm Using IEEE 1455 |
| VehicleGateway-CenterSource | Vehicle Cluster from Center |
| WAB-Via-WAID | Wide-Area-Broadcast-Via-WAID |
| WAW-ASN1 | Wide Area Wireless using ASN.1 as encoding method |
| WAW-WWWBrowser-JSON | Wide Area Wireless using JSON as encoding method |
| WAW-XML | Wide Area Wireless using XML as encoding method |
| XML | eXtensible Markup Language |

## Requirements

Requirements were revised for each existing project and tailored for each new project added to the SITSA. The list requirements is too voluminous to warrant practical display in this report. Table 9 provides a sample list of requirements included in the SITSA.

Table 9 Sample Requirements List

| Element Name | Functional Object | Requirement |
| --- | --- | --- |
| Florida V2X Data Platform | DDS Data Access Management | The Center shall distribute to other Centers data which has been validated, aggregated, integrated, and sanitized. |
| Florida V2X Data Platform | DDS Data Access Management | The Center shall distribute to Connected Vehicle Roadside Equipment data which has been validated, aggregated, integrated, and sanitized. |
| Florida V2X Data Platform | DDS Data Access Management | The Center shall distribute to personal devices data which has been validated, aggregated, integrated, and sanitized. |
| Florida V2X Data Platform | DDS Data Access Management | The Center shall distribute to Vehicles data which has been validated, aggregated, integrated, and sanitized. |
| Florida V2X Data Platform | DDS Data Access Management | The Center shall provide data consumers with a mechanism for subscribing to data received by the Center. |
| Florida V2X Data Platform | DDS Data Access Management | The Center shall provide data consumers with a mechanism for throttling (or reducing) the data they receive as part of subscriptions. |
| Florida V2X Data Platform | DDS Data Access Management | The Center shall provide metadata parameters (geographic area, data content type, time) as filters for subscription. |
| Florida V2X Data Platform | DDS Data Access Management | The Center shall provide a mechanism for the operator to modify data subscriptions. |
| Florida V2X Data Platform | DDS Data Access Management | The Center shall distribute to Vehicles broadcast data which has been validated, aggregated, integrated, and sanitized. |
| Florida V2X Data Platform | DDS Data Collection and Aggregation | The Center shall collect data from Vehicles. |
| Florida V2X Data Platform | DDS Data Collection and Aggregation | The Center shall collect data from Connected Vehicle Roadside Equipment. |
| Florida V2X Data Platform | DDS Data Collection and Aggregation | The Center shall collect data from other Personal Devices. |
| Florida V2X Data Platform | DDS Data Collection and Aggregation | The Center shall collect data from other Centers. |
| Florida V2X Data Platform | DDS Data Collection and Aggregation | The Center shall perform 'VISA' functions on incoming data (VISA = Validation, Integration, Sanitization, Aggregation). |
| Florida V2X Data Platform | DDS Data Collection and Aggregation | The Center shall provide data collection parameters to Connected Vehicle Roadside Equipment. |
| Florida V2X Data Platform | DDS Data Collection and Aggregation | The Center shall provide data collection parameters to Vehicles. |
| Florida V2X Data Platform | DDS Data Collection and Aggregation | The Center shall provide a mechanism for the operator to control data collection parameters. |
| Florida V2X Data Platform | DDS Data Collection and Aggregation | The Center shall provide a mechanism for the operator to modify VISA functions. |

# Report Summary

This report documents the revisions to the SITSA as part of the major update activities. The SITSA Final Update has been posted to the FDOT Architecture Website for access by stakeholders. The FDOT Architecture Website includes access to the SITSA RAD-IT Database.

Stakeholders are encouraged to provide information about any changes that are necessary to the SITSA content as they are found. The ITS Architecture Change Request Form can be found on the FDOT website under the Resources tab.